AI RESEARCH AGENT PROJECT ACTION PLAN SIC Capstone Project • Team 013

EXECUTIVE SUMMARY

This action plan outlines the development of an AI Research Agent—a revolutionary Retrieval-Augmented Generation (RAG) system delivering 50% faster response times and superior accuracy compared to traditional implementations. Over 14 weeks, our five-member team will integrate six cutting-edge AI technologies to create a production-ready document analysis platform. The system leverages quantum-inspired retrieval, neuromorphic memory, holographic storage, swarm intelligence, temporal causality, and speculative RAG to establish new benchmarks in intelligent document processing for academic and professional environments.

# 1.  PROJECT OVERVIEW

The AI Research Agent represents a transformative approach to document interaction, enabling organizations to extract meaningful insights from complex repositories with unprecedented efficiency. This system implements advanced artificial intelligence to revolutionize information retrieval and natural language processing capabilities.

| Project Name | AI Research Agent - Revolutionary RAG System |
| --- | --- |
| Objective | Develop an intelligent document analysis system with 50%+ performance improvement using six revolutionary AI technologies |
| Timeline | 14 weeks across 5 development phases |
| Team Size | 5 specialized team members with defined roles and responsibilities |

The project serves as a capstone demonstration of advanced engineering capabilities, positioning Team 013 at the forefront of AI innovation while delivering practical value to organizations seeking optimized knowledge management solutions.

# 2.  TEAM STRUCTURE

Success depends on coordinated efforts from our specialized team, each member contributing unique expertise. Clear accountability and efficient communication ensure optimal resource allocation throughout development.

| Team Member | Role & Key Responsibilities |
| --- | --- |
| Bala Swamy Team Leader | Oversees comprehensive project coordination, system architecture design, technology integration strategies, stakeholder communication, and quality assurance. Serves as primary liaison between development team and project advisors, ensuring alignment with objectives. |
| Eswar Data Lead | Manages all aspects of database design and implementation, data ingestion pipeline development, vector embeddings management, storage optimization, and data quality validation. Configures PostgreSQL with pgvector and Neo4j graph database infrastructure. |
| Durga Reddy Model Builder | Develops and implements the six revolutionary AI technologies including quantum-inspired retrieval, neuromorphic memory systems, and holographic storage. Focuses on algorithm optimization, performance tuning, and seamless model integration with system architecture. |
| Devesh Presentation Lead | Creates comprehensive technical documentation, user guides and manuals, demonstration materials, professional presentation decks, and training content. Ensures effective communication of technical achievements to diverse audiences including stakeholders and end users. |
| Sakshi Research & Testing | Conducts comprehensive technology research, designs and executes testing protocols (unit, integration, performance), manages bug tracking and resolution processes, performs benchmarking studies, and coordinates user acceptance testing activities. |

# 3.  PROJECT TIMELINE

The 4-week development timeline is strategically structured into five distinct phases, each with specific objectives, deliverables, and success criteria. This phased approach enables systematic progress tracking, proactive risk mitigation, and comprehensive quality assurance at each development stage.

| Phase | Key Activities | Deliverables |
| --- | --- | --- |
| Phase 1 Weeks 1 | Planning & Research: Requirements gathering, technology research, system architecture design, database schema development, API planning, UI/UX wireframing | - Architecture document - Project plan - Design mockups |
| Phase 2 Weeks 2 | Infrastructure Setup: Database installation (PostgreSQL, Neo4j), development environment configuration, version control setup, application frameworks (FastAPI, React), CI/CD pipeline | - Development environment - Database schemas - Basic API & CI/CD |
| Phase 3 Weeks 3 | Core Development: Document processing, embedding generation, implementation of six AI technologies (quantum-inspired, neuromorphic, holographic, swarm intelligence, temporal causality, speculative RAG), LangGraph orchestration | - Complete backend system - API endpoints - Test suites |
| Phase 4 Weeks 4 | Integration & Testing: Frontend-backend integration, resume analyzer implementation, 250+ unit tests, integration testing, performance optimization, bug resolution, user acceptance testing | - Integrated system - Test reports - Bug fixes |

# 4.  SUCCESS CRITERIA

Project success will be measured against clearly defined performance, functional, and quality benchmarks. These metrics provide objective evaluation criteria ensuring deliverables meet stakeholder expectations and demonstrate technical excellence.

| Performance Target < 7 seconds Response Time | Accuracy Target 89%+ Retrieval Accuracy |
| --- | --- |
| Quality Standard Zero Critical Bugs in Production | User Satisfaction 95%+ Satisfaction Rating |

# 5.  CONCLUSION

This comprehensive action plan establishes a clear roadmap for developing the AI Research Agent, demonstrating Team 013's commitment to delivering a revolutionary RAG system that advances document analysis technology. Through systematic execution, rigorous quality control, and innovative AI integration, we will create a production-ready platform that sets new industry benchmarks.

Our phased approach balances ambitious technical goals with practical project management, ensuring steady progress while maintaining flexibility to address emerging challenges. With clear responsibilities, proactive risk management, and unwavering dedication to excellence, Team 013 is positioned to deliver exceptional results.

Team 013 • SIC Capstone Project Committed to Excellence in AI Innovation